Meeting Minutes – Weekly Meeting

- Date: 09/04/2026

- Time: 9:00 - 9:30 PM

- Attendees: @all

- Note-taker: Vũ

======================================================================

This Week (03/04/2026 – 09/04/2026)

- Team task

  - Tạo account và tham gia vào Jira – Done

  - Hoàng giới thiệu sơ bộ Jira và cấu trúc project – Done

  - Hùng giới thiệu về SDP (Software Development Plan) – Done

  - Phân công công việc và tiếp thu ý kiến – Done

  - Write Software Development Plan (SDP) v1 – Done

  - Define Vision Document - In Progress

  - Conduct Requirements Gathering and Write SRS – Done

  - Set up GitHub Repository and Branching Strategy – Done

  - Set up Project Management Board (Jira) – Done

  - Weekly Report Sprint 1 – Done

======================================================================

Next Week (13/04/2026 – 16/04/2026)

- Hoàn thành task còn lại của Sprint 1 trước deadline (12/04):

  - Define Vision Document

- Bắt đầu Sprint 2 (Apr 13 - Apr 26):

  - Design System Architecture (SAD)

  - Design Database Schema

  - Create UI Mockups and Prototypes

  - Research AI/ML Pipeline Architecture

  - Write Use Case Document (Initial)

  - Weekly Report Sprint 2