Meeting Minutes – Weekly Meeting

- Date: 16/04/2026

- Time: 9:00 - 9:30 PM

- Attendees: @all

- Note-taker: Nguyen Ba Nam

======================================================================

This Week (10/04/2026 – 15/04/2026)

- Hoang:

  - Write SAD (Done)

  - Design Database Schema (Done)

- Minh:

  - Research AI/ML Pipeline Architecture (in progress)

- Nam:

  - Create UI Mockups and Prototypes (in progress)

- Khoi:

  - Write Use Case Document (In progress)

======================================================================

Next Week (17/04/2026 – 22/04/2026)

- Hung & Vu: Learn about Backend (ties to SAD)

- Minh: Research appropriate AI model per module

- Hoang & Nam: Finish UI Mockups/Prototypes

- Khoi: Finish Use case document & learn about backend (ties to SAD)