Melon AI Learning App

Test Plan

Version 1.0 - 24/06/2026

# Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 24/06/2026 | 1.0 | Initial PA4 test plan filled from Test cases.md, Test report.md, PA4-2026.pdf Section b, and PA3 project documents. | Melon AI team / Tester: Vu |

# Table of Contents

1. Introduction

1.1 Purpose

1.2 Product Overview

1.3 Test Approach and Scope

2. Target Test Items

3. Environmental Needs

3.1 Hardware Requirements

3.2 Software in the Test Environment

3.3 Productivity and Support Tools

4. Responsibilities, Staffing, and Training Needs

4.1 People and Roles

5. Test Execution Summary

6. Defect Summary

# 1. Introduction

## 1.1 Purpose

This document defines the test plan for the Melon AI Learning App for Project Assignment 4. It describes the features to be tested, the test environment, tools, team responsibilities, and the current execution summary. It is intended for the project team, instructors, testers, and developers who need to understand what was tested and how test results should be interpreted.

The plan follows the PA4-2026 Section b requirement: prepare a test plan, design test cases, execute implemented test cases, record Pass/Fail status, summarize results, and link failed test cases to reported defects.

## 1.2 Product Overview

Melon is an AI-assisted learning application for children, parents, and administrators. Children use the system to study lessons, practice exercises, receive AI tutoring support, and track progress. Parents manage child accounts, view progress, set learning preferences, and manage subscription status. Administrators manage users, question banks, and AI parsing workflows.

The current architecture uses a Next.js 16 web application as the frontend and API proxy layer, with a Python FastAPI backend for AI-heavy features such as PDF/OCR parsing, RAG-based question generation, tutoring, and text-to-speech. The system integrates with Firebase Auth/Storage, Stripe test payment flows, vector storage, OpenRouter/OpenAI-compatible LLM services, and ElevenLabs.

## 1.3 Test Approach and Scope

- Functional, role-based, security, subscription, AI parsing, practice, family-management, administration, and selected UX scenarios are covered.

- Test cases are organized by use-case group and include role, detailed actions, expected result, and execution status.

- Implemented flows were executed in the local development environment; unimplemented flows are marked as skipped/not implemented.

- Failed test cases are linked to defects in the test report so that developers can prioritize remediation before release.

- AI-dependent tests focus on observable contract behavior, returned structured data, and user-facing workflow correctness rather than deterministic model output.

# 2. Target Test Items

The following use cases/features are the target software items for PA4 testing. Detailed step-by-step test cases are maintained in pa/pa4/Test cases.md. The execution status is summarized from pa/pa4/Test report.md.

| ID | Use Case / Feature Area | Main Roles | Representative Test IDs | Current Status |
| --- | --- | --- | --- | --- |
| UC01 | Authentication and Security | Kid, Parent, Admin | AUTH-01 to AUTH-09 | Executed: 8 pass, 1 fail |
| UC02 | Subscription, Pricing, and Stripe Payments | Kid Free, Kid Pro, Parent | SUBS-01 to SUBS-06, ERR-03 | Executed with payment defects: 4 pass, 2 fail |
| UC03 | Knowledge Base, File Upload, OCR, and Parsing | Kid Pro, Admin | PARSE-01 to PARSE-05 | Executed: 4 pass, 1 fail |
| UC04 | Practice Flow and AI Tutor | Kid | PRAC-01 to PRAC-05 | Executed: core practice pass; TTS defect found |
| UC05 | Personalization and Weakness Analysis | Kid | PERS-01 to PERS-04 | Planned/skipped because feature is not fully implemented |
| UC06 | Gamification | Kid | GAMI-01 to GAMI-05 | Planned or partially executed; several cases untested |
| UC07 | Family / Parent Management | Parent | FAM-01 to FAM-03 | Partially executed; family state sync defect found |
| UC08 | System Administration | Admin | ADM-01 to ADM-06 | Partially executed; search/lock workflows not implemented |
| UC09 | Lessons and Study Flow | Kid | STUD-01 to STUD-03 | Skipped/not implemented in current build |
| UC10 | RAG Ingestion and RAG Quiz Generation | Admin | RAG-01 to RAG-02 | Planned/not fully executed |
| UC11 | Profile Management | Kid, Parent | PROF-01 to PROF-02 | Executed: profile view/update pass; parent title UX defect reported |

Out of scope for this test plan: production load testing, cross-browser certification, formal accessibility audit, paid live Stripe transactions, and model-quality evaluation. ML model evaluation is handled in the separate PA4 model evaluation deliverable.

# 3. Environmental Needs

## 3.1 Hardware Requirements

| Hardware Item | Minimum / Recommended Configuration | Purpose |
| --- | --- | --- |
| Developer/Test Laptop | Windows machine, 8 GB RAM minimum; 16 GB recommended | Run frontend, backend, browser, and test tools locally |
| Network Connection | Stable internet connection | Access Firebase, Stripe test mode, OpenRouter/OpenAI-compatible APIs, ElevenLabs, and package registries |
| Disk Storage | At least 5 GB free space | Store dependencies, uploaded files, generated audio, logs, and local vector data |

## 3.2 Software in the Test Environment

| Software Name | Purpose | Version / Configuration | Type and Other Notes |
| --- | --- | --- | --- |
| Windows | Local operating system | Windows development environment | Primary local test OS |
| Node.js and npm | Run Next.js frontend | Compatible with Next.js 16 | Frontend dependency/runtime tooling |
| Next.js Web App | User interface and API proxy | Next.js 16, React, TypeScript, Tailwind CSS | Runs at http://localhost:3000 |
| Python / Conda | Backend runtime | Python 3.11 in conda env myenv | Backend dependency/runtime tooling |
| FastAPI / Uvicorn | AI backend service | uvicorn on 127.0.0.1:8001 | Health endpoint: /health |
| Firebase Auth and Storage | Identity and object storage | Project test configuration | Used for Kid/Parent/Admin accounts and assets |
| Stripe Test Mode | Subscription checkout and portal testing | Test cards such as 4242... | No live payment is used |
| OpenRouter/OpenAI-compatible APIs | LLM tutoring, quiz generation, OCR/vision workflows | Configured by API keys | External AI dependency |
| ElevenLabs | Text-to-speech | Configured by API key | External AI dependency |
| Chrome/Firefox | Manual UI testing | Current stable browser | Browser DevTools used for inspection |

## 3.3 Productivity and Support Tools

| Tool Category or Type | Tool Brand Name | Vendor or In-house | Version / Notes |
| --- | --- | --- | --- |
| Source Control | Git | Open source | Track implementation and test artifacts |
| Editor/IDE | Visual Studio Code | Microsoft | Code and documentation editing |
| API Testing | Postman / curl / FastAPI Swagger UI | Mixed | Direct API verification and security regression checks |
| Browser Testing | Chrome DevTools / Firefox DevTools | Google/Mozilla | UI inspection, network tracing, console errors |
| Automation Support | Project test scripts and manual checklists | In-house | Used to execute and record PA4 test results |
| Defect Tracking | Test report markdown | In-house | Defects documented in pa/pa4/Test report.md |
| Payment Dashboard | Stripe Dashboard | Stripe | Verify checkout, portal, webhook behavior in test mode |
| Cloud Console | Firebase Console | Google | Inspect users, auth state, and storage artifacts |

# 4. Responsibilities, Staffing, and Training Needs

## 4.1 People and Roles

The test effort assumes that team members can start the local frontend/backend, prepare test users, execute manual/API test cases, and document defects with reproducible steps. External-service keys must be configured before AI, payment, storage, and TTS test cases are executed.

| Role | Minimum Resources Recommended | Specific Responsibilities or Comments |
| --- | --- | --- |
| Test Manager | 1 | Plan test scope, coordinate execution, review summary metrics, and ensure PA4 deliverables are complete. |
| Test Designer | 1 | Derive test cases from use cases/features, define expected results, and maintain pa/pa4/Test cases.md. |
| Tester | 1-2 | Execute manual and API tests, record Pass/Fail/Skipped status, collect evidence, and reproduce defects. |
| Automation/API Tester | 1 | Run direct API/security/payment checks with Postman, curl, Swagger UI, or project scripts. |
| Developer / Defect Owner | 2-3 | Triage failed test cases, fix code, and provide builds for regression testing. |
| Test System Administrator | 1 | Prepare local environment, Firebase/Stripe/API keys, seed test accounts, and maintain backend/frontend availability. |

# 5. Test Execution Summary

The current PA4 execution report covers five executed use-case groups. Some additional planned cases remain skipped because their corresponding features are not fully implemented in the current build.

| Metric | Value |
| --- | --- |
| Number of use-case groups executed | 5 |
| Total executed/planned test cases in report | 48 |
| Passed test cases | 27 |
| Failed test cases | 8 |
| Skipped or unimplemented test cases | 13 |

| Use-Case Group | Total | Pass | Fail | Skipped / Unimplemented |
| --- | --- | --- | --- | --- |
| Authentication & Security | 9 | 8 | 1 | 0 |
| Application Features & Payments | 6 | 4 | 2 | 0 |
| Knowledge Base & Parsing | 5 | 4 | 1 | 0 |
| Practice & Personalization | 9 | 4 | 1 | 4 |
| Gamification & System Administration | 19 | 7 | 3 | 9 |

Note: pa/pa4/Test cases.md also contains extended planned coverage beyond the executed report, including 51 scenarios in total: 26 passed, 7 failed, 11 not implemented, and 7 not yet tested.

# 6. Defect Summary

Each failed test case must have a linked defect. The following defects were captured in pa/pa4/Test report.md and should be prioritized before release or presentation.

| Defect ID | Linked Test Case / Area | Severity | Summary | Suggested Fix Area |
| --- | --- | --- | --- | --- |
| BUG-01 | SEC-01 / Progress API | Critical | IDOR allows a student token to read another student's progress. | src/web/app/api/v1/progress/[id]/route.ts |
| BUG-02 | ERR-03 / Subscription downgrade | Medium | Cancelling renewal removes Pro access immediately instead of waiting until period end. | src/web/app/api/v1/stripe/webhook/route.ts |
| BUG-03 | SUBS-04 / Stripe payment | High | Successful Pro payment does not synchronize user profile/admin status. | src/web/app/api/v1/stripe/webhook/route.ts |
| BUG-04 | AUTH-08 / Admin access control | Critical | Normal users can access admin page and self-promote through a dev helper. | Admin page and middleware access control |
| BUG-05 | PARSE-01 / File upload limit | Medium | PDF files above 20 MB are not blocked before upload/processing. | Frontend upload validation and backend Content-Length check |
| BUG-06 | PRAC-05 / TTS | Low | AI hint/explanation UI lacks the text-to-speech speaker control. | PersonalizedExercisePanel.tsx and TTS integration |
| BUG-07 | FAM-01 / Family dashboard | Medium | Family page shows inconsistent child-account count and empty-state display. | Family page state synchronization/render logic |
| BUG-08 | PROF-01 / Parent profile UX | Low | Parent profile title is hardcoded as child profile text. | Profile page role-based copy |

# 7. Risks, Assumptions, and Exit Criteria

- Risk: AI/OCR/RAG outputs may vary between runs; tests should validate schema, workflow, and acceptable content quality rather than exact text only.

- Risk: External API keys or Stripe/Firebase configuration can block environment setup; test system administrator must verify credentials before execution.

- Assumption: Test data includes at least one Kid Free, one Kid Pro, one Parent, and one Admin account.

- Exit criterion: all implemented critical user flows pass, all critical/high defects are fixed or formally accepted, and skipped cases are traceable to unimplemented features.