# Software Development Plan — v2

Project: Melon App
Version: 2.0
Date: May 2026

## Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| Apr 2026 | 1.0 | Initial SDP | Team |
| May 2026 | 2.0 | Updated sprint schedule to reflect Sprint 3 progress; updated tech stack (Next.js replaces Vite+React; Vercel replaces AWS; Firebase Storage replaces S3); updated deliverables to include shipped web app | Team |

## 1. Introduction

(Unchanged from v1) — This SDP outlines the strategy, resource allocation, and schedule for Melon App — an AI-driven educational platform for children aged 6–12.

## 2. Project Overview

### 2.1 Project Purpose, Scope, and Objectives

(Unchanged from v1) — Purpose, scope (FR1–FR6), and objectives (12-week timeline, <2s response, 1000 CCU, 100% content safety) remain as stated in v1.

### 2.2 Assumptions and Constraints

Updated from v1:

- Deployment: Vercel replaces AWS ECS/Fargate. Next.js native integration eliminates DevOps overhead for a 6-person team.

- Storage: Firebase Storage replaces AWS S3 for binary assets (PDFs, avatars). Same Firebase project as Auth — no additional credentials.

- Phase 1 (PA2): Core data modules (lessons, progress, gamification, user profiles) use localStorage as mock persistence to unblock frontend development. Real database integration (Firestore or PostgreSQL) is Phase 2.

- All other assumptions from v1 remain unchanged.

### 2.3 Project Deliverables

Updated from v1 — added:

| # | Deliverable | Status |
| --- | --- | --- |
| 1 | Software Development Plan (SDP) | ✅ v1 submitted, v2 this document |
| 2 | Vision Document | ✅ v1 submitted, v2 this document |
| 3 | Use-Case Model | ✅ Submitted (UseCaseModel.pdf) |
| 4 | Use-Case Specification | ✅ Submitted (UseCaseSpecs.pdf) |
| 5 | Software Architecture Document (SAD) | ✅ v1 submitted, v2 this document |
| 6 | Next.js Web Application (source code) | ✅ Shipped — running at localhost:3000 |
| 7 | Test Plan and Test Cases | 🔜 Phase 2 |

## 3. Project Organization

(Unchanged from v1) — Organizational structure and Roles & Responsibilities table remain as stated in v1.

## 4. Management Process

### 4.1 Project Estimates

(Unchanged from v1)

### 4.2 Project Plan

#### 4.2.1 Phase and Iteration Plan

(Unchanged from v1) — 3 phases, 6 sprints (2 weeks each), starting March 30, 2026.

#### 4.2.2 Releases

Updated from v1:

| Build | Description | Status |
| --- | --- | --- |
| Build 1 (Alpha) | Core UI, auth flow, lesson framework | ✅ Shipped (Sprint 2–3) |
| Build 2 (Beta) | AI features active (requires API keys) | 🔜 Sprint 4 — awaiting Firebase + OpenAI setup |
| Build 3 (Final) | Firestore integration, full gamification, production deploy | 🔜 Sprint 5 |

#### 4.2.3 Project Schedule

Updated from v1 — Sprint 3 reflects actual deliverables:

| Sprint | Timeframe | Major Tasks | Status |
| --- | --- | --- | --- |
| S1 | Mar 30 – Apr 12 | Vision document, SDP, SRS | ✅ Done |
| S2 | Apr 13 – Apr 26 | Architecture design (SAD), DB schema, UI mockups | ✅ Done |
| S3 | Apr 27 – May 10 | Revised docs + full Next.js web app implementation | ✅ Done |
| S4 | May 11 – May 24 | Firebase setup, AI features activation, Firestore migration | 🔜 Planned |
| S5 | May 25 – Jun 7 | Drag-and-drop, notifications, CI/CD, production deploy, final review | 🔜 Planned |

Sprint 3 — Implemented in source code (src/web/):

- Next.js 16 + TypeScript + Tailwind CSS v4 (Neobrutalism design system)

- Firebase Auth context (graceful demo mode without keys)

- All 15 pages: /, /lessons, /lessons/[id], /progress, /badges, /leaderboard, /profile, /family, /parent, /admin, /admin/lessons, /admin/flagged, /admin/pdf-upload

- API routes: /api/v1/ai/chat, /api/v1/ai/tts, /api/v1/ai/moderate, /api/v1/rag/ingest, /api/v1/rag/quiz

- Firebase Storage upload utility (lib/storage/upload.ts)

- Vercel deployment config (infra/vercel.json)

### 4.3 Project Monitoring and Control

#### 4.3.1 Reporting

(Unchanged from v1)

#### 4.3.2 Risk Management

(Unchanged from v1)

#### 4.3.3 Configuration Management

Updated from v1:

- Source Code: GitHub — melon-ai-learning-app, branch strategy unchanged

- Frontend source: src/web/ (Next.js App Router)

- Deploy: Vercel (connect repo → auto-deploy on push to main)

- Secrets: .env.local (gitignored). Template at src/web/.env.example

- Document storage: docs/ and pa/ in same repository

- Google Drive and Jira usage unchanged from v1