# Melon

# Software Development Plan

# Version 3.0

# Revision History

| Date | Version | Description | Author |
| --- | --- | --- | --- |
| 07/04/2026 | 1.0 | Initial Software Development Plan. | Melon Team |
| 09/05/2026 | 2.0 | Updated sprint schedule, deployment approach, and web stack from SDP-v2. | Melon Team |
| 26/06/2026 | 3.0 | Consolidated SDP with current project documents and source status; aligned scope, deliverables, schedule, risk, configuration, and test references for PA4. | Melon Team |

# Table of Contents

1. Introduction	4

2. Project Overview	4

2.1 Purpose, Scope, and Objectives	4

2.2 Assumptions and Constraints	4

2.3 Project Deliverables	5

3. Project Organization	5

3.1 Organizational Structure	5

3.2 Roles and Responsibilities	6

4. Management Process	6

4.1 Project Estimates	6

4.2 Project Plan	6

4.3 Releases	6

4.4 Project Schedule	7

4.5 Project Monitoring and Reporting	7

4.6 Risk Management	7

5. Configuration Management	8

5.1 Configuration Items	8

5.2 Tools and Baselines	8

# Software Development Plan

# 1. Introduction

This Software Development Plan defines the development strategy, team organization, schedule, deliverables, monitoring approach, risk handling, and configuration management for Melon App.

Melon is an AI-assisted learning application for children, parents, and administrators. The current product centers on a Next.js web application, a Python FastAPI AI backend, Firebase identity/data services, Cloudinary-based file handling, Stripe subscription flows, and role-aware learning, family, progress, and admin workflows.

# 2. Project Overview

## 2.1 Purpose, Scope, and Objectives

Purpose: deliver a safe, engaging learning environment where children can study and practice through guided lesson flows while parents monitor progress, manage child accounts, and control subscription access.

Scope: the PA4 product scope includes authentication and role routing, parent-child account management, lessons and practice exercises, AI-assisted document/problem parsing, AI guidance and text-to-speech support, progress and gamification tracking, parent dashboard, admin user/question-bank management, file upload limits, and Stripe test subscription management.

Out of scope for the current PA4 delivery: production-grade account disable/ban workflow, full internationalization across every screen, advanced password recovery for child accounts, and advanced lesson generation beyond document/problem parsing and practice guidance.

Objectives:

• Maintain a working full-stack web application using Next.js, React, TypeScript, Tailwind CSS, and FastAPI.

• Enforce role-based access for kid, parent, and admin flows at both UI and server/API boundaries.

• Keep core UI interactions responsive and return clear loading/error states for AI-dependent workflows.

• Support repeatable PA4 validation through documented test cases, test report findings, type-check, lint, and manual/API retest steps.

• Keep product documentation consistent with implemented behavior and explicitly mark planned items outside the current release.

## 2.2 Assumptions and Constraints

| Area | Current Assumption / Constraint |
| --- | --- |
| Architecture | Frontend is a Next.js 16 App Router application. AI-heavy operations run through a Python FastAPI backend and selected Next.js API route handlers. |
| Identity and Data | Firebase Auth and Firestore are the primary identity and persistent data services. Server-side privileged access uses Firebase Admin SDK. |
| File Handling | Cloudinary is used for uploaded PDFs/images where browser-compatible delivery and preprocessing are needed. Upload size is limited to 20MB. |
| AI Services | AI parsing, tutoring/guidance, moderation, and TTS depend on configured provider keys. The app should expose clear fallback/error states when external services are unavailable. |
| Subscription | Stripe is used in test mode for checkout, billing portal, webhook sync, and Pro entitlement tracking. |
| Testing Scope | PA4 tests focus on observable product behavior: parsing contracts, practice flows, family management, subscription sync, role access, admin operations, and user-facing UX. |
| Deployment | Vercel is the target hosting path for the Next.js web layer. Local development uses Next.js dev server and FastAPI on localhost. |

## 2.3 Project Deliverables

| Deliverable | Status / Notes |
| --- | --- |
| Vision Document | Maintained under docs/ and requirements documentation; defines user groups, positioning, features, and non-functional requirements. |
| Use-Case Specification | Updated to reflect implemented, partial, and planned use cases for kid, parent, admin, AI, progress, subscription, and document/problem parsing flows. |
| Software Architecture Document | Version 3.0 architecture baseline covering Next.js, API proxy, FastAPI backend, Firebase, Cloudinary, Stripe, and AI service boundaries. |
| Software Development Plan | This v3 document: consolidated management, schedule, deliverables, risks, and configuration information. |
| Master Test Plan | Updated PA4 plan focusing on current implemented test items, role flows, AI parsing contracts, subscription, admin, and UX verification. |
| Test Cases and Test Report | PA4 test assets under pa/pa4/ with pass/fail evidence, defects, and bugfix plan. |
| Next.js Web Application | Source under src/web with kid, parent, admin, lesson, practice, parser, profile, progress, and subscription flows. |
| FastAPI AI Backend | Source under src/melon-ai-backend for AI parsing/guidance/TTS-oriented backend capabilities. |
| Configuration and Deployment Assets | Environment examples, README instructions, Firebase/Firestore rules, Cloudinary/Stripe integration paths, and local run commands. |

# 3. Project Organization

## 3.1 Organizational Structure

The project is executed by a small cross-functional student team. Responsibilities are split by product planning, requirements, UI/frontend, backend/AI, quality assurance, and deployment/configuration support.

## 3.2 Roles and Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| Project Manager / Team Lead | Hoàng | Sprint planning, milestone tracking, coordination, review of deliverables, and release readiness. |
| Business Analyst / Developer | Khôi | Requirements alignment, backlog refinement, role/subscription flows, business rules, and documentation consistency. |
| Designer / Backend Contributor | Hùng | UI flow support, database/API design, parent/family/admin workflows, parser/question-bank integration, and architecture documentation input. |
| Frontend Developer | Nam | Next.js UI implementation, kid/parent/admin pages, lesson/practice interactions, responsive dashboard components, and UX fixes. |
| AI / Backend Engineer | Minh | FastAPI and AI route integration, document/problem parsing, AI guidance, TTS support, provider configuration, and AI safety handling. |
| QA / DevOps Support | Vũ | Test plan, test cases, test report, regression checks, environment setup, deployment support, and defect verification. |

# 4. Management Process

## 4.1 Project Estimates

The planning baseline remains a 12-week course project with approximately 720 team hours. Estimates are reviewed at sprint boundaries and adjusted when external integration work, security defects, or documentation alignment requires additional effort.

## 4.2 Project Plan

The project is organized into three phases: Inception/Elaboration for scope and architecture, Construction for feature delivery, and Transition for testing, defect correction, documentation cleanup, and release preparation.

## 4.3 Releases

| Release | Target Content |
| --- | --- |
| Alpha | Authentication baseline, navigation shell, design system, initial lesson/practice pages, and core route structure. |
| Beta | Parent-child management, AI parsing workflows, question-bank save flows, progress tracking, profile/avatar upload, subscription UI, and admin screens. |
| Final / PA4 | Security and subscription fixes, upload limit enforcement, TTS hint playback, family/profile/admin consistency fixes, updated test plan/report, and consolidated documentation. |

## 4.4 Project Schedule

| Sprint | Timeframe | Main Work |
| --- | --- | --- |
| Sprint 1 | 30/03/2026 - 12/04/2026 | Vision, use-case baseline, initial scope, and project setup. |
| Sprint 2 | 13/04/2026 - 26/04/2026 | Architecture baseline, UI structure, Firebase planning, and initial frontend skeleton. |
| Sprint 3 | 27/04/2026 - 10/05/2026 | Next.js web implementation, route handlers, lesson/practice flows, and initial AI integration paths. |
| Sprint 4 | 11/05/2026 - 24/05/2026 | Firestore persistence, family account flows, document/problem parsing, Cloudinary upload, and subscription foundation. |
| Sprint 5 | 25/05/2026 - 07/06/2026 | Progress/gamification, parent dashboard, admin workflows, AI guidance/TTS, and PA4 test asset preparation. |
| Sprint 6 | 08/06/2026 - 26/06/2026 | Regression testing, defect remediation, security tightening, subscription sync fixes, and final documentation consolidation. |

## 4.5 Project Monitoring and Reporting

• Weekly team review checks completed work, blockers, defects, and next sprint priorities.

• Source changes are tracked in Git. Documentation changes are kept in docs/ and PA4 evidence is kept in pa/pa4/.

• Quality status is reported through type-check/lint results, manual/API retest notes, and the PA4 test report.

## 4.6 Risk Management

| Risk | Mitigation |
| --- | --- |
| External AI or TTS provider unavailable | Keep provider configuration isolated, expose clear user-facing errors, and verify non-AI navigation still works. |
| AI output is unsafe, inaccurate, or unsuitable for children | Use constrained prompts, moderation/guardrail routes where applicable, structured output validation, and human review for generated study content. |
| Role or child-data authorization defect | Verify Firebase ID tokens server-side, enforce kid/parent/admin access checks, update Firestore rules, and retest IDOR/security cases. |
| Stripe entitlement mismatch | Use a single subscription schema, sync webhook/admin/user views, and retest checkout, active subscription, and cancellation-at-period-end scenarios. |
| Large uploads affect cost or reliability | Enforce 20MB limits in UI and APIs and fail early before forwarding files to downstream services. |
| Documentation drifts from implemented behavior | Update revision history and mark planned features explicitly when implementation or test scope changes. |

# 5. Configuration Management

## 5.1 Configuration Items

| Item | Location / Handling |
| --- | --- |
| Frontend source | src/web; Next.js, React, TypeScript, Tailwind CSS, Firebase client/admin, Cloudinary, Stripe, and AI-related route handlers. |
| AI backend source | src/melon-ai-backend; FastAPI service for backend AI workflows and provider integration. |
| Project documentation | docs/ and subfolders for requirements, architecture, management, and testing documents. |
| PA4 evidence | pa/pa4/ for test cases, test reports, and code-fix planning logs. |
| Environment variables | .env and .env.local files are local/runtime-only and must not be committed. Secrets are configured through local setup or deployment environment settings. |
| Runtime artifacts | node_modules, .next, uploads, generated audio, logs, Python caches, and local backend runtime databases are ignored by Git. |

## 5.2 Tools and Baselines

• Version control: Git repository with documentation and source maintained together.

• Frontend validation: npm run type-check and npm run lint from src/web.

• Backend validation: FastAPI local health check and feature-level API/manual tests.

• Deployment baseline: Vercel for the web layer; local FastAPI backend for development and AI integration testing unless a hosted backend is configured.

• Primary external services: Firebase Auth/Firestore, Cloudinary, Stripe, OpenAI/OpenRouter-compatible AI provider configuration, and ElevenLabs-compatible TTS configuration.